| # Quote |  |  |  | Date: 22/2/2011 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Jim Dunstan 99 Duckpool Road Newport 01633 243188 jimdunstan@gmail.com |  | To |  |  |  | Wayne Jones University of Wales Lodge Road Caerleon 01633 430088 |  |
| Project Description – Accident register database with reports |  |  |  |  |  |  |  |
| Type |  | Description |  |  | Days |  | Line Total |
| Software |  | Development of database and data maintenance forms. System to be built with Microsoft Access 2010 using VBA. Source code to be delivered to client – to allow them to make changes as required. |  |  | 5 |  | £2250 |
| Software |  | Development of reports for accident register database. – 9 Reports in total. |  |  | 9.5 |  | £4275 |
| Training |  | Training on development of building extra features (near miss database). |  |  | 2 |  | £500 |
| Subtotal |  |  |  |  |  |  | £7025 |
| Sales Tax |  |  |  |  |  |  | 0 |
| Total |  |  |  |  |  |  | £7025 |
| Quotation prepared by: Jim Dunstan This is a quotation on the goods or services named, subject to the conditions noted below: Changes to the requirements or scope of services to be delivered must be agreed by both parties, and may be subject to changes in costs. To accept this quotation, sign here and return: |  |  |  |  |  |  |  |
|  |  |  | Thank you for your business! |  |  |  |  |